BUSINESS REQUIREMENTS DOCUMENT Tài Liệu Yêu Cầu Nghiệp Vụ

Version: 1.0 (Draft) ¦ Date: 23/02/2026 ¦ Status: Under Review ¦

NexaHelix Strategic AI Workspace ¦ Internal R&D ¦ BAWS-2026-EMMA-01

| 1. DOCUMENT CONTROL / Kiểm Soát Tài Liệu |  |  |  |
| --- | --- | --- | --- |
| Version | Date | Author | Description |
| 1.0 | 23/02/2026 | Alex (Senior BA) | Initial draft — derived from Project Charter BAWS-2026-EMMA-01 |

| 2. PROJECT OVERVIEW / Tổng Quan Dự Án |  |
| --- | --- |
| Project Name | BA Workspace — AI Validation Module (Agent Emma) |
| Project ID | BAWS-2026-EMMA-01 |
| Client | Internal — NexaHelix Strategic AI Workspace |
| Project Manager | Alex (Senior BA) |
| Project Owner | Paul (Traceability Expert) |
| AI Agent | Emma (emma.agent@baws.io) |
| Location | Da Nang, Vietnam |
| Methodology | Waterfall |
| Target Go-Live | 31/08/2026 |

| 3. BUSINESS CONTEXT & PROBLEM STATEMENT / Bối Cảnh & Vấn Đề Nghiệp Vụ |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| NexaHelix's Business Analysis (BA) team currently manages requirements manually across multiple projects. The absence of a structured validation layer results in: - Requirement rework consuming 60–70% of BA iteration time due to undetected contradictions and ambiguity. - Inconsistent requirement quality across projects with no objective scoring mechanism. - Manual creation of Requirements Traceability Matrices (RTMs), which are error-prone and time-intensive. - No standardized enforcement of business rules, leading to downstream defects in development. Agent Emma is an AI Validation Logic agent designed to address these gaps by embedding automated quality scoring, business rule enforcement, and traceability generation directly into the BA workflow. |

| 4. BUSINESS OBJECTIVES / Mục Tiêu Nghiệp Vụ (SMART) |  |  |  |  |
| --- | --- | --- | --- | --- |
| # | Objective | Success Measure | Target | Deadline |
| BO-01 | Reduce requirement rework | % reduction in rework cycles per sprint/phase | 60–70% reduction | 31/08/2026 |
| BO-02 | Standardize requirement quality across all BA outputs | % of uploaded requirements scoring >80/100 on Emma's scale | 100% | 31/08/2026 |
| BO-03 | Automate RTM generation | RTM accuracy vs. manually-verified baseline | >90% accuracy | 31/08/2026 |
| BO-04 | Enforce business rules consistently across all requirements | 0 Hard Rule violations passing to development phase | 0 violations | 31/08/2026 |

| 5. STAKEHOLDERS / Các Bên Liên Quan |  |  |  |  |
| --- | --- | --- | --- | --- |
| Name | Role | Responsibilities | Interest Level | Influence Level |
| Alex | Senior BA / P.M | Requirements authoring, Emma oversight, delivery management | High | High |
| Paul | Traceability Expert / P.O | RTM validation, scope approval, Hard Rule governance | High | High |
| Emma | AI Validation Agent | Automated scoring, rule enforcement, RTM generation, critique UI | System | High |
| VINEN.org | External Observer | Domain input, no approval authority | Medium | Low |

| 6. SCOPE / Phạm Vi |  |
| --- | --- |
| In Scope / Trong Phạm Vi | Out of Scope / Ngoài Phạm Vi |
| - AI-powered requirement quality scoring (Q_total formula) - SMART-format validation for all uploaded requirements - Consistency and contradiction detection across requirement sets - Hard Rule enforcement (locks requirement state) - Soft Rule warnings (advisory alerts to BA) - Automated RTM generation with >90% accuracy target - Emma's Critique Interface: radar chart + inline suggestions - Version diff view for requirement revisions | - Mobile or native application UI - Public-facing dashboards or external user access - Legal/compliance rule authoring (external standards) - Synchronization with external CRM or ERP systems - Non-BA document types (e.g. design specs, test plans) - Manual scoring workflows — all scoring is automated - Slides template or presentation generation |

| 7. BUSINESS REQUIREMENTS / Yêu Cầu Nghiệp Vụ |  |  |  |  |
| --- | --- | --- | --- | --- |
| BR ID | Category | Business Requirement | Priority | Source |
| BR-01 | Scoring | The system must score every uploaded requirement using the formula: Q_total = (0.4 × S_SMART) + (0.35 × S_Consistency) + (0.25 × S_Traceability) | Must Have | Project Charter §III |
| BR-02 | Scoring | All requirements must achieve a score of >80/100 before being eligible to progress to the development phase. | Must Have | BO-02 |
| BR-03 | Rules Engine | The system must enforce Hard Rules — violations lock the requirement in a blocked state and prevent progression until resolved. | Must Have | Project Charter §III |
| BR-04 | Rules Engine | The system must enforce Soft Rules — violations generate advisory warnings visible to the BA but do not block progression. | Must Have | Project Charter §III |
| BR-05 | Traceability | The system must automatically generate a Requirements Traceability Matrix (RTM) with a minimum accuracy of 90% compared to manually verified baselines. | Must Have | BO-03 |
| BR-06 | Traceability | Where RTM confidence is below threshold, the system must flag the link for manual BA review rather than silently failing. | Must Have | Risk Register #3 |
| BR-07 | Interface | The system must provide an 'Emma's Critique' interface displaying a radar chart with scores across SMART, Consistency, and Traceability dimensions, plus inline suggestions. | Must Have | Project Charter §III |
| BR-08 | Interface | The interface must support version diff view — showing changes between requirement revisions side by side. | Should Have | Scope §IV |
| BR-09 | Governance | All Emma outputs must be reviewed and approved by the Senior BA (Alex) before use in project artefacts. Emma outputs are advisory by default. | Must Have | Notes §VIII |
| BR-10 | Governance | Any change to the scoring formula (Q_total weights) must receive written approval from the Project Owner (Paul) before deployment. | Must Have | Notes §VIII |

| 8. ASSUMPTIONS & CONSTRAINTS / Giả Định & Ràng Buộc |  |
| --- | --- |
| Assumptions / Giả Định | Constraints / Ràng Buộc |
| - BAs will upload requirements in a structured text format compatible with Emma's parser. - The Q_total scoring formula weights are accepted as defined in v1.0 and will not change before Phase 1 UAT. - VINEN.org domain input will be provided before Phase 1 Engine Build begins. - Emma has access to all historical project requirement datasets for calibration. - All team members have access to the NexaHelix internal workspace. | - This is a Waterfall project — no iterative delivery post-phase; changes require formal change requests. - Timeline is fixed: go-live 31/08/2026. Scope must be adjusted if timeline is threatened, not the date. - Budget: Internal R&D. No external procurement without P.O approval. - Emma must not expose internal requirement data externally under any circumstances. - The scoring formula may only be revised after Phase 1 calibration with written P.O approval. |

| 9. SIGN-OFF / Phê Duyệt |  |
| --- | --- |
| Project Owner (P.O) | Project Manager (P.M) |
| Paul Traceability Expert / P.O Signature: ______________________ Date: ______________________ | Alex Senior BA / P.M Signature: ______________________ Date: ______________________ |